Cohesion Labs LLC.

Scope of Work (SOW) & Service Order

For

_____________________________

Presented to: Blaine Warkentine MD

Offer Date: March 4, 2026

Offer Expiration Date: March 14, 2026

Presented by: Cohesion Labs LLC.

Version: 1.1

Table of Contents:

I.    Overview

II.   Scope of Work

III.  Pricing

IV.  Key Terms & Legal Provisions

V.   Assumptions & Dependencies

VI.  Signatures

I. Overview

This Statement of Work (SOW) is entered into on ____________, by and between __________________________ ("The Client") and Cohesion Labs LLC. ("The Supplier"). By executing this SOW, the parties agree to be bound by the terms and conditions of this Agreement concerning each party’s performance.

Cohesion Labs will design and deliver the Phase 1 technical infrastructure for the co-op.care platform. This work serves as the engineering foundation for the Client’s CMS ACCESS Model application (due April 1, 2026) and all subsequent platform development.

II. Scope of Work

2.1 Summary

Phase 1 delivers the production infrastructure foundation for the co-op.care platform: a HIPAA-compliant cloud environment, development environment and CI/CD pipeline, Stripe payment backend, and role-based access control. This infrastructure enables the Client to develop and deploy application features (assessments, website, payment UI) using AI-assisted coding tools against a production-grade backend.

2.2 Phase 1 Deliverables

- HIPAA-Compliant Cloud Infrastructure

  - Cloud environment with encrypted storage and hosting

  - Audit logging and access monitoring

  - Role-based access control (RBAC) foundation supporting three role tiers (Admin, Clinical Director, Family)

  - SSL/TLS encryption for all network communications

- Development Environment and CI/CD Pipeline

  - GitHub repository with branch protection (PR required for main)

  - CI pipeline (lint, type check, test on PR)

  - Production deployment pipeline

  - Dev branch for Client development with PR-based review workflow

  - GreptileAI integration for AI-assisted development

  - Production environment variables securely configured

- Stripe Payment Backend

  - Stripe account configuration including MCC 8099 for HSA/FSA eligibility

  - $100 deposit payment endpoint

  - Webhook handling for payment events

  - Payment data persistence with receipt generation

  - Client to build payment UI against this backend

- Authentication and Authorization

  - Email/password authentication

  - Three-role access control (Admin, Clinical Director, Family) enforced at the database level

  - Session management and secure token handling

2.3 Phase 1 Exclusions (Client Responsibility or Deferred to Phase 1+)

The following are the Client's responsibility to build using the infrastructure provided, or are deferred to Phase 1+:

- CII Assessment front-end UI (Client builds against provided backend)

- CRI Assessment front-end UI (Client builds against provided backend)

- Website deployment (Client deploys existing React components)

- Payment collection UI (Client builds against Stripe backend)

- Activation map UI

- Admin dashboard UI

- Email notifications

- Production architecture document / CMS ACCESS narrative

- CareOS Voice AI / ambient documentation pipeline

- Omaha System coding engine and ICD-10 crosswalk

- EVV compliance for Medicaid billing

- Family dashboard MVP

- Time Bank MVP

- FHIR R4 integration with BCH EHR

- Caregiver matching engine

- Multi-payer billing engine

- Cooperative governance tools

- Patronage and equity tracking system

2.4 Target Timeline

| Week | Deliverables |
| --- | --- |
| Week 1 | Kickoff, cloud environment, database schema, authentication, CI/CD pipeline |
| Week 2 | Stripe backend, RBAC enforcement, deployment pipeline, handoff documentation |

Target Completion: March 24, 2026 (aligned with CMS ACCESS Model application deadline of April 1st)

III. Pricing

3.1 Quote

Total Phase 1 Engagement: $2,500 cash + $15,000 SAFE note

This reflects a reduced scope focused on infrastructure, environment, and payment backend. The Client builds all user-facing application features using the provided infrastructure and CI/CD pipeline.

3.2 Pricing Breakdown

| Item | Type | Cost |
| --- | --- | --- |
| HIPAA-compliant cloud infrastructure | Engineering | Included |
| Development environment + CI/CD pipeline | Engineering | Included |
| Stripe payment backend (MCC 8099 + HSA/FSA) | Engineering | Included |
| Authentication + RBAC | Engineering | Included |
| Total Phase 1 Engineering | Fixed | $2,500 cash + $15,000 SAFE |

3.3 SAFE Note Terms

- Amount: $15,000

- Instrument: Simple Agreement for Future Equity (SAFE)

- Valuation Cap: $1,000,000

- Conversion: Converts to equity at next priced funding round or qualifying event

- SAFE to be executed concurrently with this SOW

3.4 Client-Covered Infrastructure Costs (Estimated)

The following costs are the responsibility of the Client, billed directly by third-party providers. Cohesion Labs will assist with setup and configuration.

| Item | Estimated Cost |
| --- | --- |
| Cloud hosting (EC2 / RDS) | $100–$300/month |
| Stripe payment processing | 2.9% + $0.30 per transaction |
| HIPAA compliance platform (Vanta, Delve, or similar) | TBD (Client to select) |
| BAA with Cohesion Labs | Client responsibility |
| Greptile AI | $30 / user / month |

3.5 Payment Terms

- $2,500 due before work begins. Work will not commence until payment is received.

- SAFE note executed concurrently with this SOW.

- Services under this SOW will commence on the first business day following receipt of signed SOW and payment.

3.6 Ongoing Support

Post-delivery support, code review, and additional engineering are available at Cohesion's standard retainer rate (minimum $5,000/month). Phase 1 does not include ongoing code review or advisory. Referrals, media promotions (LinkedIn posts, etc.), and introductions from The Client can be used in exchange for ongoing advisory, to be confirmed on a case by case basis in writing.

IV. Key Terms & Legal Provisions

4.1 Governing Law

This Agreement shall be governed by and construed in accordance with the laws of the State of Colorado.

4.2 Dispute Resolution

- Any disputes arising under this Agreement shall be resolved exclusively through arbitration in Boulder, Colorado, under the rules of the American Arbitration Association (AAA).

- Each party will bear its own costs for arbitration.

4.3 Confidentiality

Both parties shall maintain the confidentiality of all proprietary or sensitive information disclosed during the course of the engagement, including but not limited to PHI architecture, business strategy, federal application materials, and proprietary documentation.

4.4 Ownership & IP Rights

- All work product created under this SOW assigns to co-op.care Technologies LLC upon full payment.

- Supplier retains the right to reuse non-Client-specific code, frameworks, and tooling developed during the project for other engagements.

4.5 Liability & Indemnification

- Supplier’s liability for any claim arising under this Agreement shall be limited to the total amount paid under this SOW.

- Neither party shall be liable for any consequential, indirect, or special damages.

4.6 Term and Termination

- This is a fixed-scope engagement. The engagement concludes upon delivery and acceptance of all Phase 1 deliverables.

- Either party may terminate this Agreement with 30 business days’ written notice.

- If the Client terminates early, Supplier shall be compensated for all completed work and any incurred non-recoverable costs. Deposit is non-refundable upon commencement of work.

4.7 Change Orders

- Any work beyond the deliverables enumerated in Section 2.2 requires a written change order signed by both parties.

- Change orders may adjust timeline, cost, or both.

- Any scope additions beyond the deliverables in Section 2.2 will be addressed through this change order process.

4.8 Non-Solicitation

For the duration of the engagement and for a period of 12 months following termination, Client agrees not to directly or indirectly solicit for employment, hire, or contract any Cohesion Labs employees, contractors, or vendors without Cohesion’s prior written consent.

V. Assumptions & Dependencies

This SOW is based on the following assumptions. Changes to these assumptions may constitute a scope change under Section 4.7.

- Client is responsible for all third-party agreements. Examples include: BAA with Cohesion Labs, BAA with AWS, Aidbox licensing, HIPAA compliance platform selection, and Elevations Credit Union escrow arrangement.

- Client makes a designated point of contact available for questions and decisions within the 2-business-day responsiveness requirement.

VI. Signatures

By signing below, both parties agree to the terms and conditions of this Scope of Work.

| ____________________________________ Signature ____________________________________ Name ____________________________________ Title ____________________________________ Date | Cohesion Labs LLC. ____________________________________ Signature ____________________________________ Name ____________________________________ Title ____________________________________ Date |
| --- | --- |